## Slide 1: Software Project MULTILINGUAL TEXT-TO-SPEECH SYSTEM
Alena YAKAVETS
Cécile MACAIRE
Chanoudom PRACH
Ludivine ROBERT
M2 NLP 2020-2021
October 27, 2020
Notes: CECILE

## Slide 2: Presentation Overview
Quick project recap
Done
In progress
To do
Timeline
Notes: CECILE

## Slide 3: Project Recap
Multilingual TTS, based on Tacotron
  Tacotron: end-to-end generative TTS model based on the sequence-to-sequence with attention paradigm
  Multilingual: able to generate speech according to a selected language model
  Speech generation + emotional contour transfer
Language/Corpus:
  English: EmoV-DB, LJSpeech (new!)
  French: SIWIS
Notes: CECILE

## Slide 4: Items Done
Corpora pre-processing
  New English corpus: graphemes > phonemes > phoneme ID
  Metadata file created – ready for model training!
<filepath wav>|<phonemesid>|<speakerid>|<emotions>|<languageid>
Subjective evaluation tests of French speech samples, produced by the base model (thanks for your participation!)
Notes: CECILE

## Slide 5: Items Done
Website draft for further evaluation tests
Notes: CHANOUDOM

## Slide 6: Technologies
Notes: CHANOUDOM

## Slide 7: Items In Progress
TTS-related reading
Grid5000 account
  Access to a large-scale and flexible testbed for experiment-driven research
  Has computational resource to train the neural network models for TTS
Evaluation approach:
  Type: subjective
  Participants: target min 12 people per lg
  Languages: EN, FR
  Modules to evaluate: speech generation, emotional contour transfer
  Subtitles: yes for speech generation module
  Evaluation metrics: MOS
  Models to evaluate: 2-3
  Time estimation: 20 min
Notes: ALENA

## Slide 8: Items To Do
Run Mellotron locally with pre-trained model
Get acquainted with the new library and the source code
Add multilingual module
Train model
Evaluate synthesized speech
Results analysis
Writing
  Project report
  Paper for Interspeech conference
Notes: Ludivine

## Slide 9: Timeline
Data preprocessing
Library ready
Access to source code
Draft webpage for evaluation survey
Knowledge build-up
Model training
Synthesis
Models
evaluation,
results analysis
Report
Multilingual module
1/10
25/10
15/10
15/12
23/11
5/12
27/11
3/11
Defense
25/01
Notes: LUDIVINE

## Slide 10: Thank you for your attention!
DO YOU HAVE ANY QUESTIONS?
Notes: LUDIVINE